Hong Kong Mahjong Game Project

- Requirement

- This game demo:

http://play.agames.hk/index_2/game/bump/index.php

https://play.agames.hk/index_2/

- Game Logic.

The logic of this project is similar to 80% of the demo game.

The remaining logic will be discussed later.

- This game has to be developed from the scratch.

  - Game UI

  - 3D models

- This game is a multiplayer game and contains AI.

- Product

  - PC

  - Mobile (IOS & Android)

  - Web

NOTE:  If you have any specification, please let me know or add it here.

- Dialog

Select character

Man

Women

Nick Name

Password

Login

- Lobby Diagarm 1.

Avatar

User Info

(name, Coin..)

打工區

金幣區

摘星賽

軍團戰

News

Shop

Room1

Room2

Room3

Room4

Room5

Room6

Pagination

Join

Or Creat

- Lobby Diagram 2

Avatar

User Info

(name, Coin..)

打工區

金幣區

摘星賽

軍團戰

News

Shop

Join

Or Creat

Room

Table

Player Info

AI

- System Design

- 3D Mode & Art and UI Design:

  - 3D models & Art

Mahzong, Table, male and female 3D characters (or 2D character).

  - UI

    - Choose Character

    - Lobby UI

    - Room UI

    - Buttons

    - Shop UI

    - Setting UI

- Offline Game

  - Player Controller

  - AI Controller

  - Animation

    - Button

    - Character

    - Mahjong

    - UI

    - Loading

    - Winner

    - Effect

- Online Multiplayer

  - Convert Character to Photon Character

  - Making Lobby UI & Controller

  - Creating Photon Network

  - Convert Mahjong to Photon Mahjong

  - Create Stream controller

- Expected Milestone

- Design & Offline simple feature milestone 1  ($1000)   -- estimate period: 1 week.

  - Implement AI and almost Design.

  - Implement basic feature.

- Complete Offline all features and Design ($1000)  -- estimate period : 1 week.

  - Offline Game Complete

  - AI, Player, Design, Art.

- Convert offline game to online multiplayer2 ($2000) – estimate period : 1 week.

  - Change online multiplayer from offline game

  - Making Room Looby feature and Design

  - Making Real time Chat, stream, report, and forum.

- Feedback and Product ($4000) – estimate period : 1 week.

  - Developed backend if you need

  - Building PC, Mobile, and Web version

  - All feedback

- Schematic

Mahjong Game

Photon Cloud

Store

(Database)

Admin Panel

Stream & Chat

API

Permission

Backend

(Provide API)

Get Data

Set Data

Control API

Show Info

Backend

APIs (Express, Node)

UI

(React, Redux)

Database

MongoDB or AWS

Game

Unity, C#

Photon Could

Online Multiple Feature