Hong Kong Mahjong Game Project

- Requirement

- This game demo:

http://play.agames.hk/index_2/game/bump/index.php

https://play.agames.hk/index_2/

- Game Logic.

The logic of this project is similar to 80% of the demo game.

The remaining logic will be discussed later.

- This game has to be developed from the scratch.

  - Game UI

  - 3D models

- This game is a multiplayer game and contains AI.

- Product

  - PC

  - Mobile (IOS & Android)

  - Web

NOTE:  If you have any specification, please let me know or add it here.

- Dialog

Select character

Man

Women

Nick Name

Password

Login

- Lobby Diagarm 1.

Avatar

User Info

(name, Coin..)

打工區

金幣區

摘星賽

軍團戰

News

Shop

Room1

Room2

Room3

Room4

Room5

Room6

Pagination

Join

Or Creat

- Lobby Diagram 2

Avatar

User Info

(name, Coin..)

打工區

金幣區

摘星賽

軍團戰

News

Shop

Join

Or Creat

Room

Table

Player Info

AI

- System Design

- 3D Mode & Art and UI Design:

  - 3D models & Art

Mahzong, Table, male and female 3D characters (or 2D character).

  - UI

    - Choose Character

    - Lobby UI

    - Room UI

    - Buttons

    - Shop UI

    - Setting UI

- Offline Game

  - Player Controller

  - AI Controller

  - Animation

    - Button

    - Character

    - Mahjong

    - UI

    - Loading

    - Winner

    - Effect

- Online Multiplayer

  - Convert Character to Photon Character

  - Making Lobby UI & Controller

  - Creating Photon Network

  - Convert Mahjong to Photon Mahjong

  - Create Stream controller

- Expected Milestone

- After 3 days, showing simple mahjong demo. ($500)

Simple features, basic UI included

- Design & Offline milestone 1 ($1500)

  - basically design

- Design & Offline Milestone 2 ($2000)

  - Mahjong AI

- Online Multiplayer Milestone 1 ($2000)

  - Convert to offline to Online (include lobby)

- Online Multiplayer Milestone 2 ($2000)

  - Complete (Adding Audio)